## Slide 1: Pedagogical Aid Line Segment Intersection
Anuj Patel (ap8942)

## Slide 2: Table of contents 01 03 02 04 05
Problem Recap
Current Progress
Project Goal
Timeline
References

## Slide 3: Problem Recap
Given a set of line segments, find all the points where they cross each other.

## Slide 4: Project Goal
Input
  Initial list of line segments - Manual or Randomized Initializations
Output
  List of Intersection Points
Features
  Allows user to initialize line segments randomly in one click.
  Allows user to click on canvas to initialize line segments.
  Pause, Resume, Step and Reset buttons to observe algorithm execution.
  Pseudocode highlighting.
  Data Structure Visualization in real-time.
  Animations to make everything look cleaner and nicer.

## Slide 5: Current Progress
Screen
Input
  Initial list of line segments - Manual Initialization by mouse dragging
Output
  List of Intersection Points
Features
  Allows user to click on canvas to initialize line segments.
  Clear and Execute buttons.
  Pseudocode highlighting.
  Animations to make everything look cleaner and nicer.

## Slide 6: Timeline
Week No | Goals
Week 10 | Step, resume and pause buttons
Week 11 | Add random initialization
Week 12 | Visualization for data structures used
Week 13 | Code cleanup and bugfixes
Week 14 - end | Wrapping up and preparing for final presentation

## Slide 7: References
CSCI 716 - Week 4 Lecture Slides
Bentley-Ottmann Algorithm
Line Segment Intersection Blogpost
Line Intersection problem - Philipp Kindermann (YouTube)

## Slide 8: Questions ?